The B2B Website Migration Checklist

Seven phases for moving a site to new URLs or a new platform without losing the search visibility it has already earned. This is the technical half of a redesign, and it is where the damage happens.

How to use it: assign an owner to every row. Phases 2, 3 and 6 are the ones that decide whether rankings survive. If you only have time to be rigorous about three things, make it those.

PHASE 1  Inventory what exists today

You cannot preserve what you never wrote down. Everything else in this checklist depends on this phase being complete rather than approximately complete.

| Done | Task | Owner | Date |
| --- | --- | --- | --- |
| ☐ | Crawl the current site and export every URL, including ones nothing links to. |  |  |
| ☐ | Add traffic, rankings and inbound links to each URL so you know what is worth preserving. |  |  |
| ☐ | Export current page titles and meta descriptions. These are easy to lose in a move. |  |  |
| ☐ | Save the current XML sitemap as a reference copy. |  |  |
| ☐ | Record 12 months of traffic and rankings as a benchmark you can compare against later. |  |  |
| ☐ | List URLs with links from other websites. Losing one of these loses an asset somebody else built for you. |  |  |

PHASE 2  Map every old URL to a new one

This spreadsheet is the single most important artifact in a migration. Treat it as the deliverable, not as paperwork.

| Done | Task | Owner | Date |
| --- | --- | --- | --- |
| ☐ | Create a two-column map: every old URL, and the new address it should go to. |  |  |
| ☐ | Map to the closest equivalent page. Never map in bulk to the homepage. |  |  |
| ☐ | Decide deliberately which URLs will 404 because no equivalent exists, and record why. |  |  |
| ☐ | Where several thin pages merge into one, point all of the old URLs at the merged page. |  |  |
| ☐ | Have someone who did not build the map spot-check 20 rows at random. |  |  |

PHASE 3  Set the redirects up correctly

Rankings belong to URLs. Redirects are the mechanism that carries them across, and the failure modes are quiet.

| Done | Task | Owner | Date |
| --- | --- | --- | --- |
| ☐ | Use permanent (301) redirects, not temporary (302) ones. |  |  |
| ☐ | Remove chains so no URL redirects more than once before landing. |  |  |
| ☐ | Confirm redirects preserve the protocol and the www or non-www choice you settled on. |  |  |
| ☐ | Check that redirected URLs return the destination page, not a redirect to a 404. |  |  |
| ☐ | Keep the redirects in place indefinitely. Old links keep sending traffic for years. |  |  |

PHASE 4  Carry the content and metadata across intact

Content thinning is the second most common way a migration loses rankings, and it usually happens by accident.

| Done | Task | Owner | Date |
| --- | --- | --- | --- |
| ☐ | Confirm the new site has at least as much content on each retained page as the old one. |  |  |
| ☐ | Migrate page titles and meta descriptions, or write better ones deliberately. |  |  |
| ☐ | Preserve heading structure. A page that loses its headings loses the structure it ranked on. |  |  |
| ☐ | Move image alt text across. It is routinely dropped in a platform change. |  |  |
| ☐ | Confirm structured data is present on the new templates. |  |  |

PHASE 5  Get the technical setup right before launch

Each item here is a single line of configuration that can undo the whole project.

| Done | Task | Owner | Date |
| --- | --- | --- | --- |
| ☐ | Canonical tags point at live production URLs, never at staging. |  |  |
| ☐ | The new XML sitemap lists only live, indexable, canonical URLs. |  |  |
| ☐ | robots.txt allows crawling of everything you want indexed. |  |  |
| ☐ | No page carries an accidental noindex directive inherited from staging. |  |  |
| ☐ | Analytics and conversion tracking are installed and firing on the new templates. |  |  |

PHASE 6  Launch day

Work through these in order, and do the first one before anything else.

| Done | Task | Owner | Date |
| --- | --- | --- | --- |
| ☐ | Remove the staging crawler block and confirm the live site is indexable. This is the most expensive item on this page to miss. |  |  |
| ☐ | Submit the new XML sitemap in Google Search Console. |  |  |
| ☐ | Spot-check redirects on your 20 highest-traffic URLs. |  |  |
| ☐ | Confirm forms submit and deliver from the live domain. |  |  |
| ☐ | Request indexing for your most important pages. |  |  |

PHASE 7  Monitor for 90 days

Most migration damage is recoverable if it is caught in weeks rather than quarters. Nobody catches it without looking.

| Done | Task | Owner | Date |
| --- | --- | --- | --- |
| ☐ | Check crawl errors and 404 reports weekly for the first month. |  |  |
| ☐ | Compare traffic and rankings against the Phase 1 benchmark at 7, 30 and 90 days. |  |  |
| ☐ | Watch for pages that dropped out of the index entirely, not just pages that fell. |  |  |
| ☐ | Fix any high-traffic URL that is missing a redirect the same week you find it. |  |  |
| ☐ | Expect some movement in the first few weeks. Judge the migration at 90 days, not at 7. |  |  |

Alkali builds websites for established B2B companies. byalkali.com